Sprint 1

---------

Repository

Packaging

CI

Tests

Sprint 2

---------

✔ Dataset object

✔ CSV loader

→ Validation Engine

→ Cleaning Engine

→ Missing-data detection

Sprint 3

---------

Interpolation

Resampling

Feature engineering

Rolling windows

Sprint 4

---------

Visualization

Exploration

Statistics

Sprint 5

---------

ForecastPipeline

Configuration

Logging

Sprint 6

---------

ARIMA

Sprint 7

---------

Adaptive Kalman

Sprint 8

---------

GRU

Sprint 9

---------

LSTM

Sprint 10

---------

Hybrid models

Sprint 11

---------

Bayesian uncertainty

Sprint 12

---------

Remaining Useful Life (RUL)

Sprint 1:  ✓ Project skeleton

Sprint 2:  ✓ Data Engine

Sprint 3:  Infrastructure Layer

• interpolation

• visualization

• forecasting pipeline

• train/test split

• metrics

• experiment manager

Sprint 4:  Statistical Models

• ARIMA

• ETS

• Linear Trend

Sprint 5:  Kalman Engine

Sprint 6:  Deep Learning

• LSTM

• GRU

• Hybrid

Sprint 7:  RUL Engine

Sprint 8:  Dashboard

Framework Library Structure:

Dataset

│

▼

Validation

│

▼

Cleaning

│

▼

Interpolation

│

▼

Visualization

│

▼

Split

│

▼

Pipeline

│

▼

Forecast Model

│

▼

Evaluation

│

▼

RUL

Milestone Concept :

- Milestone 1: Foundation (Sprints 1–3)

- Milestone 2: Forecasting Engines (Sprints 4–6)

- Milestone 3: Reliability & RUL (Sprint 7)

- Milestone 4: Scientific Framework v1.0 (Sprint 8)

It follows the same progression used in mature scientific libraries:

- Sprint 1–3 build the infrastructure.

- Sprint 4–7 add forecasting algorithms that all share the same interfaces.

- Sprint 8–10 add higher-level capabilities like RUL estimation, reporting, and dashboards.

Sprint 3A:

Commit 1 — Interpolation Engine

Commit 2 — Visualization Engine

Commit 3 — Window Generator

Commit 4 — Train/Test Split

Commit 5 — Forecast Pipeline

Commit 6 — Evaluation Metrics

Commit 7 — Experiment Manager

Sprint 3B:

Commit 1 — Resampling Engine

Commit 2 — Missing-data Engine

Commit 3 — Feature Engineering

Commit 4 — Rolling Windows

Commit 5 — Exploratory Analysis

Commit 6 — Visualization

Commit 7 — Configuration System

Commit 8 — Logging

Roadmap:

Sprint 1

Project skeleton   ✓

Sprint 2

Dataset engine    ✓

Sprint 3

Data engineering  ⬅ next

Sprint 4

Statistical forecasting

ARIMA

Moving Average

Exponential Smoothing

Sprint 5

Adaptive Kalman Filter

Sprint 6

Deep Learning

LSTM

GRU

CNN-LSTM

GRU-LSTM

Sprint 7

Hybrid Models

Sprint 8

Remaining Useful Life (RUL)

Sprint 9

Dashboard + Reporting

Sprint 10

Release v1.0

Sprint 3C:

Commit 1 — Resampling Engine

Commit 2 — Rolling Window Generator

Commit 3 — Feature Engineering

Commit 4 — Exploratory Statistics

Commit 5 — Visualization Engine

Commit 6 — Logging System

Commit 7 — Configuration Improvements

Commit 8 — Dataset Report

Sprint 3D:

Commit 1 — Resampling Engine

Commit 2 — Feature Engineering

Commit 3 — Exploratory Statistics

Commit 4 — Visualization Engine

Commit 4.1 — Battery Visualization Refinement

Commit 5 —

Commit 6 — Logging System

Commit 7 — Configuration Improvements

Commit 8 — Dataset Report

Proje, tek bir deneysel betikten, net bir yol haritasına sahip modüler bir araştırma çerçevesine evrildi.

Sprint 3

✔ Commit 1 — Resampling

✔ Commit 2 — Feature Engineering

✔ Commit 3 — Visualization

✔ Commit 4 — Visualization refinement

➡ Commit 5 — Rolling Window Generator

➡ Commit 6 — Battery Analysis Report

Sprint 4

✔ Commit 1 — Smart Dataset Loader

Sprint 1

- Repository

- Package structure

- CI

- Base architecture

Sprint 2

- Dataset loading

- Validation

- Missing-data engine

- Frequency detection

- Diagnostics

Sprint 3

- Resampling

- Feature engineering

- Visualization

- Rolling windows

- Battery Analysis Report

Sprint 4

- Configuration system

- Logging system

- Forecast pipeline

- ARIMA

- Kalman

Sprint 5

- GRU

- LSTM

- Hybrid models

- Bayesian optimization

Sprint 6

- RUL estimation

- Monte Carlo simulation

- Dashboard

- Scientific reporting

- Version 1.0

Sprint 1

Project initialization

✓ package structure

✓ testing

✓ CI-ready layout

Sprint 2

Dataset Engine

✓ validation

✓ interpolation

✓ diagnostics

✓ statistics

✓ frequency detection

Sprint 3

Data Processing

✓ resampling

✓ rolling windows

✓ visualization

✓ reporting

Sprint 4

Forecasting Engine

□ Smart Loader

□ Forecast Pipeline

□ ARIMA

□ Kalman

□ LSTM

□ GRU

□ Hybrid

□ Model comparison

Sprint 4 – Commit 1:

SmartLoader

Sprint 4 – Commit 2:

ForecastPipeline

Sprint 4 – Commit 3:

ForecastResult

Sprint 4 – Commit 4: ARIMAForecaster

Sprint 4 – Commit 5:

Evaluation metrics (RMSE, MAE, MAPE, etc.)

Sprint 4 – Commit 6:

Forecast vs. actual comparison

Sprint 4 – Commit 7:

Kalman forecaster

CSV

│

▼

Smart Loader

│

▼

BatteryDataset

│

▼

ForecastPipeline

│

▼

ARIMA

│

▼

ForecastResult

│

▼

Plot

Demo Flow:

Load Dataset

↓

Validate

↓

Train Model

↓

Forecast

↓

Plot

↓

Save Artifacts

↓

Register Experiment

Sprint 5

✓ Commit 1

ForecastPlot

➡ Commit 2

Experiment Registry:

Experiment

│

▼

ExperimentRegistry

│

▼

history.json

Commit 3

End-to-End ARIMA Demo

Commit 4

Forecast Evaluation

Commit 5

Model Comparison

Sprint 1

────────

✓ Dataset

✓ Validation

Sprint 2

────────

✓ Cleaning

✓ Statistics

Sprint 3

────────

✓ Reporting

✓ Pipeline

Sprint 4

────────

✓ Forecasting

✓ ARIMA

✓ Results

✓ Smart Loader

Sprint 5

────────

✓ ForecastPlot

✓ ExperimentRegistry

Git Procedures:

git add .

git commit -m "…"

git push

git tag v0.5.0

git push origin v0.5.0

Model fit (in-sample predictions):

ARIMAForecaster

│

▼

ForecastResult

fitted

forecast

Sprint 5:

Dataset

│

▼

BatteryDataset

│

▼

Forecast Model

│

▼

ForecastResult

│

▼

ForecastPlot

│

▼

Experiment

│

▼

ExperimentRegistry

│

▼

Results

Kalman filter:

self.dt  <-- already defined (__init__)

↓

dt = self.dt

↓

compute R

compute Q_base

↓

store measurement_noise

store process_noise

store drift_noise

↓

run Kalman filter

✔ Sprint 5

- ARIMA framework completed

- Experiment system

- Reports

- Metadata

- Plotting

- Registry

- Result files

✔ Sprint 6 (so far)

- KalmanForecaster

- demo_kalman.py

- Kalman metadata

- Bias correction

- Adaptive regimes

- Report integration

- JSON integration

- Experiment registration fixed

- Report formatting improved

Sprint 7 :

Commit 1

- prognostics/ package

- ThresholdEstimator

Commit 2

- Generic MonteCarloRUL

Commit 3

- PrognosticResult

- RUL reports

- RUL plots

- Confidence intervals

Forecasting

------------

ForecastResult

ARIMAForecaster

KalmanForecaster

Prognostics

------------

PrognosticResult

ThresholdEstimator

Sprint 5

---------

Forecasting Framework

↓

ForecastResult

Sprint 6

---------

Kalman Forecaster

↓

ForecastResult

Sprint 7:

Commit 1 ✅

- prognostics/

- PrognosticResult

- ThresholdEstimator

- Unit tests

Commit 2 ✅

- MonteCarloRUL

- Deterministic random seed support

- Generic API (independent of Kalman/ARIMA)

- Unit tests

Forecasting

↓

ForecastResult

Prognostics

↓

PrognosticResult

Visualization

Experiments

Registry

Reports

Datasets

Commit 3:

KalmanForecaster

│

▼

ThresholdEstimator

│

▼

MonteCarloRUL

│

▼

PrognosticResult

│

▼

demo_rul.py

Sprint 7:

Commit 1

- ✅ PrognosticResult

- ✅ ThresholdEstimator

- ✅ Initial prognostics package

- ✅ Unit tests

Commit 2

- ✅ MonteCarloRUL

- ✅ Generic Monte Carlo engine

- ✅ Reproducible simulations

- ✅ Unit tests

Commit 3

- ✅ RULAnalyzer

- ✅ KalmanForecaster.rul()

- ✅ Improved PrognosticResult

- ✅ demo_rul.py

- ✅ Cleaner console output

- ✅ Generic RUL API

Sprint 9:

BatteryDataset

│

▼

WindowGenerator

│

▼

SequenceScaler

│

▼

BaseNeuralForecaster

▲

│

┌──────┴────────┐

│                                   │

▼                                ▼

LSTM                        GRU

LSTM

↓

ForecastResult

↓

Plot

↓

Metadata

↓

Report

↓

Experiment Registry

Sprint 9 → LSTMForecaster

Sprint 10 → GRUForecaster

Sprint 11 → Hybrid models:

Hyperparameter Search,

Grid Search,

Bayesian Search

Sprint 12 → Dashboard, reporting

Sprint 13 → Version 1.0

Sprint 9:

Commit 3

BatteryDataset

│

▼

Forecaster

│

▼

ForecastResult

Commit 4

BatteryDataset

│

▼

Forecaster

│

▼

ForecastResult

│

▼

ModelComparison

│

▼

Benchmark Report

Finish Sprint 9: Hybrid forecasting

Sprint 10:

Commit 1: Introduce the processed dataset pipeline (raw → processed)

Data preprocessing pipeline

✓ raw/

✓ processed/

✓ automatic interpolation

✓ save processed dataset

✓ metadata

Commit 2: Build the ForecastComparison framework

| ARIMA | processed dataset |
| --- | --- |
| Kalman |  |
| LSTM |  |
| GRU |  |
| Hybrid |  |

Commit 3: Add reporting (Markdown, JSON, CSV)

Raw Data

│

▼

Processed Data

│

▼

Forecasting Models

│

▼

Forecast Results

│

▼

Comparison

│

▼

Reports

Long-term:

Forecasting

│

▼

Hybrid Models

│

▼

Preprocessing

│

▼

Comparison

│

▼

Reporting

│

▼

Hyperparameter Optimization

BaseHybridForecaster:

Trend Model

│

▼

Residual Computation

│

▼

Residual Model

│

▼

Forecast Combination

BaseHybridForecaster

│

├── KalmanLSTMForecaster

├── ARIMALSTMForecaster

├── KalmanGRUForecaster

└── ETSLSTMForecaster

KalmanLSTMForecaster:

Measured signal

│

▼

Adaptive Kalman Filter

│

Trend estimate

│

▼

Residual signal

│

▼

LSTM

│

Residual forecast

│

▼

Kalman trend forecast

│

▼

Final forecast

Commit 5:

✓ Step 1:  AdaptiveKalmanFilter

kf.fit(values):

Adaptive Filter

↓

Bias correction

↓

Sigma estimation

↓

Forecast

✓ Step 2:  removed by design:

Sprint 6: ./forecasting/kalman.py

✓ Step 3:  KalmanLSTMForecaster

→ Step 4:  Tests

→ Step 5:  Demo

BatteryDataset

│

▼

AdaptiveKalmanFilter

│

├── smooth()

├── residuals()

├── drift()

├── sigma()

└── innovations()

│

▼

Residual model (LSTM)

│

▼

Combined forecast

Phase 1 — Finish KalmanLSTMForecaster

- prepare_residuals()

  - Fit the adaptive Kalman filter.

  - Compute the smoothed trend.

  - Compute residuals (measurement − trend).

  - Build and return a residual BatteryDataset.

- forecast_trend()

  - Use the final Kalman state (level, drift, etc.).

  - Extrapolate the trend for the requested horizon.

  - Return a ForecastResult.

- combine_forecasts()

  - Add the Kalman trend forecast and LSTM residual forecast.

  - Return the final ForecastResult.

- summary_metadata()

KalmanLSTMForecaster

│

├── __init__()                           ✅

├── prepare_residuals()         ✅

├── summary_metadata()      ✅

├── forecast_trend()               🚧

├── combine_forecasts()        🚧

└── predict()                                inherited

Commit 5:

Refactor hybrid forecasting architecture

• redesigned BaseHybridForecaster

• migrated LinearTrendLSTMForecaster

• integrated AdaptiveKalmanFilter with

BatteryDataset API

• implemented Kalman residual

preparation

• updated hybrid tests

• all tests passing (78 passed)

forecast_trend():

Kalman filter

│

▼

last smoothed state

│

▼

state transition

│

▼

future trend

│

▼

ForecastResult

AdaptiveKalmanFilter

│

├── self.states

│      full filtering history

│

├── self.state

│      last state

│

├── self.covariance

│      last covariance

│

└── forecast()

uses only self.state

KalmanLSTMForecaster:

BatteryDataset

│

▼

forecast_trend()

│

▼

Trend ForecastResult

│

├─────────────┐

▼                             │

prepare_residuals()      │

▼                             │

Residual Dataset           │

▼                             │

Residual Model              │

▼                             │

Residual ForecastResult

│

▼

combine_forecasts()

│

▼

Hybrid ForecastResult

Measured data

│

▼

Adaptive Kalman Filter

│

├── Smoothed trend

├── Estimated drift

└── Future trend forecast

Sprint 10 :

- ✅ Build HybridDiagnostics

- ✅ Verify decomposition

- ✅ Compute variance metrics

- ✅ Produce structured summaries

- ➜ Add residual statistical tests

- ➜ Add forecast quality diagnostics

- ➜ Generate diagnostic reports

Milestone 1 ✅

- HybridDiagnostics architecture

Milestone 2 ← next

- Fully implement the five core methods

- Expand summary()

- Extend the tests

Milestone 3

- Residual statistical diagnostics

Milestone 4

- HybridDiagnosticsResult

Milestone 5

- Demo + PDF diagnostic report

Sprint 10:

- Milestone 4: Hybrid Quality Assessment (compact)

- Milestone 5: HybridDiagnosticsResult

- Milestone 6: Demo + diagnostic report

- Git tag: v0.10.0

Current flow:

HybridDiagnostics

│

▼

summary()

Target flow:

HybridDiagnostics

│

▼

HybridDiagnosticsResult

│

├── summary()

├── quality_score

├── recommendations

├── metadata

▼

Demo

Report

GUI

Demo Reporting Flow:

Load dataset

│

▼

Run Kalman+LSTM

│

▼

ForecastResult

│

▼

Run HybridDiagnostics

│

▼

HybridDiagnosticsResult

│

├── Console

├── Report

└── Figure

Standard Demo Contract:

1. Configuration

↓

2. Load dataset

↓

3. Select model

↓

4. Fit / forecast

↓

5. Create result directory

↓

6. Create Experiment

↓

7. Register Experiment

↓

8. Create ForecastPlot

↓

9. Save forecast.png

↓

10. Save forecast.json

↓

11. Save evaluation.json

↓

12. Save experiment.json

↓

13. Save report.txt

↓

14. Console summary

Current Workflow Demo:

Load Dataset

↓

Train Model

↓

Forecast

↓

Diagnostics

↓

Create Experiment

↓

Register Experiment

↓

Plot

↓

Save Metadata

↓

Save Report

Ideal Lifecycle:

Configuration

↓

Create experiment run directory

↓

Load dataset

↓

Train

↓

Forecast

↓

Diagnostics

↓

Evaluation

↓

Visualization

↓

Reports

Milestone 3 – Forecast Comparison:

Stored experiments

│

▼

Forecast Comparison

│

├── RMSE

├── MAE

├── MAPE

├── Stability

├── Model Ranking

├── Hybrid vs Individual

│

▼

Comparison Report

│

▼

Comparison Visualization

Sprint 11A – Milestone 2:

ResultLoader

│

├── discover()

│

├── load()

│

├── load_battery()

│

├── load_model()

│

└── latest()

│

▼

ResultPackage

results/

│

▼

┌─────────────┐

│ ResultLoader    │

└──────┬──────┘

│

ResultPackage

│

┌─────────┴─────────┐

▼                                         ▼

Single Model               Multiple Models

│                                             │

└─────────┬─────────┘

▼

Comparison Engine

│

┌─────────┼─────────┐

▼                  ▼                   ▼

RMSE           MAE            MAPE

│

▼

Stability Analysis

│

▼

Model Ranking

Sprint 11A – Milestone 3:

ResultLoader

↓

ResultPackage[]

↓

ForecastComparison

↓

ComparisonResult

Sprint 11:

┌───────────────┐

│  Demo / Model     │

└───────┬──────┘

│

▼

Standard Experiment

│

┌───────────┼───────────┐

▼                      ▼                        ▼

forecast.json     evaluation    diagnostics

│                          │                         │

└───────────┼───────────┘

▼

ForecastComparison

│

┌───────────┼───────────┐

▼                       ▼                       ▼

Ranking           Stability          Hybrid vs

Individual

│

▼

Comparative Report

│

▼

Comparative Plot

Holdout Evaluation:

full dataset

↓

split last N observations

↓

train on earlier observations

↓

forecast N steps

↓

compare forecast vs held-out actual values

↓

RMSE / MAE / MAPE

Sprint 11B:

forecast.json        → final future prediction

evaluation.json    →                              holdout metrics + actual/predicted

experiment.json  →       experiment/dataset metadata

forecast.png       → plot

report.txt            → human-readable report

experiment.log  → execution record

ForecastEvaluator

│

└── knows only:

fit(dataset)

predict(steps)

Sprint 12

Multi-Model Evaluation Standardization

Milestone 1

✓ EvaluationResult

✓ ForecastEvaluator

✓ ARIMA integration

✓ ARIMA migration

✓ standardized evaluation/report/plot artifacts

Milestone 2A

Dataset Processing Standardization

- raw remains immutable

- canonical processed representation

- provenance

- missing-period flags

- processing tests

datasets/

├── raw/

│   └── 732B-5610410.csv

│

└── processed/

├── 732B-5610410.csv

└── 732B-5610410.metadata.json

Milestone 2B

Kalman evaluation migration

Milestone 3

LSTM / GRU evaluation migration

Milestone 4

Kalman-LSTM evaluation migration

Milestone 5

True multi-model comparison

Sprint 13

Model Optimization & Validation

  hyperparameter searches

  neural scaling strategies

  window optimization

  GRU/LSTM units

  ARIMA order optimization

  Kalman Q/R tuning

  repeated runs / stability

  potentially rolling-origin validation

  optimization result ranking

RAW

original measurements

↓

PROCESSED

canonical timeline + provenance

no learned/model-dependent transformation

↓

MODEL-READY

train-safe interpolation

scaling

window construction

differencing

etc.

Processed-Dataset Consumption Design

processed CSV

↓

BatteryDataset

↓

holdout split

↓

train-only missing-value preparation

↓

model fit

Sprint 12 — Milestone 2A.4

Processed Dataset Consumption

1. BatteryDataset.from_processed_csv()

2. preserve is_observed

3. processed-data metadata/source marker

4. tests only

5. no interpolation yet

Milestone 2A.5

Train-only Temporal Preprocessing

processed dataset

↓

holdout split

↓

training partition only

↓

TemporalPreprocessor

↓

interpolated training series

↓

model-specific preprocessing / fit

BatteryDataset

↓

TemporalPreprocessor.transform()

↓

new BatteryDataset

Temporal Preprocessing

zenerestimation/

│

└── data/

│

├── __init__.py

│      └── exports BatteryDataset

│

├── dataset.py

│      └── BatteryDataset

│

└── preprocessing/

├── __init__.py

│      └── exports TemporalPreprocessor

│

└── temporal.py

└── imports BatteryDataset

Current 2A.5 status

✓ TemporalPreprocessor isolated from BatteryDataset

✓ linear interpolation of internal missing values

✓ explicit edge-gap policy

✓ is_observed provenance preserved

✓ original dataset remains unchanged

✓ dataset identity/provenance preserved

✓ validation/error handling

✓ fit_transform() contract

✓ 14 focused tests

✓ 338 full-suite tests

ForecastEvaluator:

BatteryDataset

↓

split_dataset()

↓

training BatteryDataset

↓

model.fit(training)

Planned:

Milestone 2A.5 — Part 2

Leakage-Safe Evaluation Integration

Canonical BatteryDataset

↓

split_dataset()

↙       ↘

TRAIN     HOLDOUT

│                       │

▼                     │

TemporalPreprocessor

│                       │

▼                     │

prepared TRAIN   │

│                        │

▼                      │

model.fit()          │

│                        │

└──────┬───┘

▼

model.predict()

│

▼

EvaluationResult

The critical invariant is:

The validation/holdout partition must never be passed to TemporalPreprocessor before model prediction.

Enforced framework contract:

1. preprocessing happens after the split

2. only training rows reach the preprocessor

3. holdout actual values remain unchanged

4. a training missing period is filled

5. the original canonical dataset remains unchanged

6. evaluation still works without a preprocessor

7. existing ARIMA evaluation remains backward-compatible

Leakage-Safe Evaluation Integration:

canonical dataset

↓

split train / holdout

↓

preprocess TRAIN only

↓

model.fit(prepared_train)

↓

model.predict(holdout_steps)

↓

compare against untouched holdout

✓ evaluator accepts optional preprocessor

✓ default remains preprocessor=None

✓ split happens before preprocessing

✓ preprocessor sees training partition only

✓ holdout values cannot influence training interpolation

✓ model.fit() receives prepared training data

✓ holdout actual values remain untouched

✓ original canonical dataset remains untouched

✓ is_observed provenance survives interpolation

✓ legacy evaluator behavior remains supported

✓ complete existing suite remains green

ForecastEvaluator:

BatteryDataset

↓

validate dataset/model

↓

split holdout

↓

preprocess TRAIN only

↓

model.fit(train)

↓

model.predict(evaluation_steps)

↓

extract untouched holdout actuals

↓

calculate RMSE / MAE / MAPE

↓

EvaluationResult

Sprint 12 Milestone 2B — Adaptive Kalman migration

BatteryDataset

↓

ForecastEvaluator

↓

TemporalPreprocessor(train only)

↓

AdaptiveKalmanFilter.fit()

↓

AdaptiveKalmanFilter.predict()

↓

EvaluationResult

↓

evaluation.json / comparison layer

‘demo_kalman’:

dataset

│

├── evaluation_model

│      ↓

│   ForecastEvaluator

│      ↓

│   train-only preprocessing

│      ↓

│   holdout evaluation

│

└── model

↓

full-data preprocessing

↓

final future forecast

ReportWriter

→ evaluation_result

ForecastPlot

→ evaluation_payload

evaluation.json

→ evaluation_payload

datasets/raw/

+ SmartDatasetLoader

↓

BatteryDataset(df)

becomes

datasets/processed/

+ BatteryDataset.from_processed_csv()

‘demo_arima’:

processed dataset

↓

BatteryDataset.from_processed_csv()

│

├── ForecastEvaluator

│       ↓

│   split train / holdout

│       ↓

│   TemporalPreprocessor(train only)

│       ↓

│   ARIMAForecaster.fit(train)

│       ↓

│   ARIMAForecaster.predict(steps)

│

└── TemporalPreprocessor(full dataset)

↓

fresh ARIMAForecaster

↓

final future forecast

Dataset Architecture:

ARIMAForecaster.predict()

│

└── BatteryDataset.forecast_dates()

KalmanForecaster.predict()

│

└── BatteryDataset.forecast_dates()

‘demo_arima’:

EVALUATION

processed dataset

↓

ForecastEvaluator

↓

split first

↓

preprocess training only

↓

ARIMA

FINAL FORECAST

processed dataset

↓

TemporalPreprocessor(full history)

↓

ARIMA

↓

future forecast

“110” Dataset:

original full dataset

↓

optional evaluation endpoint

↓

holdout split

↓

preprocess training only

Sprint 13 – Neural & Hybrid Evaluation Standardization

Processed Dataset

↓

ForecastEvaluator

↓

Temporal Holdout Split

↓

Train-Only TemporalPreprocessor

↓

Neural / Hybrid Forecast Model

↓

EvaluationResult

↓

Standardized Result Artifacts

↓

ResultLoader / ForecastComparison

Temporal preprocessing belongs to the evaluation pipeline; neural preprocessing belongs to the model.

Sprint 13 — Milestone 13.1: Neural & Hybrid Contract Audit

BatteryDataset

↓

model.fit(dataset)

↓

model.predict(steps)

↓

ForecastResult

Current architectural verdict

ForecastEvaluator

owns:

temporal split

evaluation window

validation isolation

training-only temporal preprocessing

BaseNeuralForecaster

owns:

neural scaling

sequence construction

LSTMForecaster

owns:

LSTM architecture

optimization

recursive forecast

inverse scaling

13.2A  WindowGenerator validation

13.2B  GRU forecast/date standardization

13.2C  Neural contract regression tests

Established Responsibility Boundary

TemporalPreprocessor

↓

complete training sequence

↓

SequenceScaler

↓

WindowGenerator

Base Neural Contract

│

┌──────────┴──────────┐

↓                                              ↓

LSTM                                       GRU

│                                                 │

└──────────┬──────────┘

↓

same fit/predict API

same ForecastResult

same date semantics

same fitted alignment

same scaler ownership

same metadata structure

Milestone 13.2 —

Neural Infrastructure Hardening

13.2A WindowGenerator validation             ✓

13.2B GRU forecast/date standardization      ✓

13.2C Shared neural contract regression      ✓

ForecastEvaluator modifications              NONE

TemporalPreprocessor modifications           NONE

LSTM public API modifications                NONE

BaseNeuralForecaster modifications           NONE

Milestone 13.5 —

Hybrid Contract Hardening

13.5A  Window configuration ownership

13.5B  Component horizon/date agreement

13.5C  Residual dataset provenance

13.5D  Shared hybrid contract regression

Neural Residual Model Contract:

LSTMForecaster.window

↓

single source of truth

↓

Hybrid.window

Two Contracts coexist:

LSTM residual

└── window=12

↓

summary["window"] = 12

Generic residual

└── no window

↓

"window" omitted from summary

Invariant:

Trend ForecastResult

+

Residual ForecastResult

↓

same horizon?

same dates?

│

┌───┴───┐

yes              no

│                  │

combine   ValueError

Hybrid Invariant:

BaseHybridForecaster

│

└── component agreement

├── horizon

└── dates

LinearTrendLSTMForecaster

└── combine

KalmanLSTMForecaster

└── combine

Future hybrids

└── same contract

Internal Residual BatteryDataset

Evaluator training partition

│

▼

TemporalPreprocessor

│

▼

Hybrid.fit(training dataset)

│

├── trend extraction

│

▼

Residual BatteryDataset

│

├── same ds

├── residual microVolt

├── same battery identity

├── same source provenance

└── same observation structure

│

▼

LSTM.fit(residual dataset)

Hybrid Forecaster

│

├── residual model ownership

├── fit() returns self

├── training dataset retained

├── predict() → ForecastResult

├── requested horizon preserved

├── centralized forecast dates

├── forecast index == dates

└── summary identifies Hybrid family

BatteryDataset

↓

ForecastEvaluator

↓

temporal holdout split

↓

TemporalPreprocessor(training only)

↓

Hybrid.fit(training partition)

↓

Trend + residual LSTM

↓

Hybrid.predict(horizon)

↓

EvaluationResult

ARIMA  ────────┐

Kalman  ───────┤

LSTM ─────────┤

GRU ──────────┤──► ForecastEvaluator

Linear+LSTM   ──┤

Kalman+LSTM  ──┘

13.7 Target:

processed dataset

↓

TemporalPreprocessor

├───────────────┐

↓                                 ↓

evaluation model    final model

↓                                 ↓

ForecastEvaluator   fit full processed data

↓                                 ↓

EvaluationResult    future ForecastResult

└───────┬───────┘

↓

standardized artifacts

↓

experiment.json

forecast.json

evaluation.json

report.txt

forecast.png

experiment.log

13.7A  LSTM standardized demo

13.7B  GRU standardized demo

13.7C  LinearTrendLSTM standardized demo

13.7D  KalmanLSTM standardized demo

13.7E  artifact regression + Sprint 13 closure

demo_lstm.py

│

└── legacy LSTM workflow

versus

demo_lstm_standardized.py

│

└── processed dataset

↓

ForecastEvaluator

↓

leakage-safe holdout

↓

independent full-data model

↓

standardized artifacts

13.7A  Standardized LSTM demo        ✓

13.7B  Standardized GRU demo         ✓

Legacy LSTM compatibility     ✓

Legacy GRU compatibility      ✓

13.7C  LinearTrendLSTM demo          ← NEXT

13.7D  KalmanLSTM demo

13.7E  Artifact regression / closure

Standardized Evaluation Contract

Processed BatteryDataset

│

├── ForecastEvaluator

│               ↓

│   evaluation hybrid

│                ↓

│   EvaluationResult

│

└── TemporalPreprocessor(full data)

↓

final hybrid

↓

fit()

↓

predict()

↓

HybridDiagnostics

↓

ForecastResult + diagnostics

↓

standardized artifacts

Milestone 13.7C.1a — LinearTrendLSTM Historical Fit Contract ✓

• Historical hybrid fitted values implemented

• Linear trend + residual LSTM fitted values combined correctly

• Neural warm-up NaNs preserved

• Direct combine_forecasts() remains backward-compatible

• Model Fit line now renders correctly

• 732B-5610410 demo ✓

• 732B-5610110 demo ✓

• Full regression suite: 481 passed ✓

13.7A   Standardized LSTM demo                    ✓

13.7B   Standardized GRU demo                     ✓

13.7C

13.7C.1   LinearTrendLSTM standardized demo     ✓

13.7C.1a  Historical Fit Contract               ✓

13.7C.2   Hybrid Diagnostics integration        ← NEXT

13.7D   KalmanLSTM standardized demo

13.7E   Artifact regression / Sprint 13 closure

Public Flow of Diagnostics Layer:

model.diagnostics(dataset)

↓

HybridDiagnostics

↓

.result()

↓

HybridDiagnosticsResult

13.7C.2B — Standardized LinearTrendLSTM Diagnostics & Artifacts Demo Flow:

processed dataset

↓

ForecastEvaluator ────→ EvaluationResult

↓

full-data preprocessing

↓

LinearTrendLSTM.fit()

├── predict() ─────→ ForecastResult

└── diagnostics()

↓

HybridDiagnostics

↓

.result()

↓

HybridDiagnosticsResult

↓

ReportWriter + artifact

forecast.json

├── battery

├── model

├── experiment_id

├── horizon

├── dates

├── forecast

├── metadata

└── diagnostics

├── summary

│   ├── decomposition_ok

│   ├── trend_variance

│   ├── residual_variance

│   ├── variance_explained

│   ├── residual_mean

│   ├── residual_std

│   ├── residual_rmse

│   ├── lag1_autocorrelation

│   ├── durbin_watson

│   ├── ljung_box_statistic

│   ├── ljung_box_pvalue

│   ├── quality_score

│   ├── quality_grade

│   └── recommendations

└── metadata

└── family

LinearTrendLSTM standardized result package

│

├── forecast.png

├── forecast.json

│   ├── battery

│   ├── model = linear_trend_lstm

│   ├── experiment_id

│   ├── horizon

│   ├── dates

│   ├── forecast

│   ├── metadata

│   └── diagnostics

│       ├── summary

│       │   ├── decomposition_ok

│       │   ├── variance_explained

│       │   ├── residual_rmse

│       │   ├── quality_score

│       │   ├── quality_grade

│       │   └── recommendations

│       └── metadata

│

├── evaluation.json

│   ├── RMSE

│   ├── MAE

│   ├── MAPE

│   └── standardized holdout metadata

│

├── experiment.json

│   └── concise hybrid diagnostic metadata

│

├── report.txt

│   ├── forecast information

│   ├── evaluation information

│   └── hybrid diagnostics

│

└── experiment.log

├── evaluation metrics

├── hybrid quality score/grade

└── completed status

Separate Layers for Calculations:

LinearTrendLSTM model tests

↓

historical fitted contract

HybridDiagnostics tests

↓

statistical diagnostics

HybridDiagnosticsResult tests

↓

immutable serialization

ForecastEvaluator tests

↓

leakage-safe holdout

13.7C.3

↓

persistence/integration contract

KalmanLSTMForecaster

│

├── residual LSTM ownership       already tested in 13.5

├── evaluator compatibility       already tested in 13.6

├── centralized future dates      already tested

├── _trend / _residual            diagnostics contract

├── historical fitted values      must verify

└── final ForecastResult           must verify

Milestone 14.1

OptimizationConfig

CandidateResult

OptimizationResult

ModelOptimizer

OptimizationResult

├── model

├── metric

├── best_params

├── best_score

├── candidates

├── metadata

└── to_dict()

CandidateResult

├── params

├── score

├── metrics

├── status

├── metadata

└── to_dict()

Milestone 14.1A — Optimization Architecture Audit

KEEP UNCHANGED

- ForecastEvaluator

- EvaluationResult

- BaseForecastModel

- BaseNeuralForecaster

- TemporalPreprocessor

- neural scaling/window ownership

- final benchmark holdout contract

REUSE

- ForecastEvaluator metric implementations initially

- Experiment metadata/artifact infrastructure

- existing model constructor parameters

- model fit/predict contracts

INTRODUCE

- dedicated optimization package

- CandidateResult

- OptimizationResult

- internal temporal OptimizationEvaluator

- generic fresh-model factory/search orchestration

SCIENTIFIC INVARIANTS

- final benchmark holdout is never used for model selection

- candidate validation is temporal, never shuffled

- every candidate receives a fresh model instance

- preprocessing is fit only within each candidate's training data

- neural scaling/windows remain model-owned

- seed is fixed during parameter search

- repeated seeds are stability analysis, not parameter optimization

DEFER

- metric refactoring into core/metrics.py

- duplicate Experiment cleanup

- created_str defect cleanup

- legacy models/ cleanup

- Bayesian optimization

- parallel candidate execution

| Milestone | Scope |
| --- | --- |
| 14.1A | Architecture audit — complete |
| 14.1B | Optimization result contracts |
| 14.1C | Internal temporal validation contract |
| 14.1D | Generic candidate search/orchestration |
| 14.2 | ARIMA optimization |
| 14.3 | Kalman optimization |
| 14.4 | LSTM optimization |
| 14.5 | GRU optimization |
| 14.6 | Hybrid optimization |
| 14.7 | Neural stability / repeated seeds |
| 14.8 | Optimized multi-model benchmark |
| 14.9 | Optimization artifacts/reporting |
| 14.10 | Regression + Sprint closure |

Milestone 14.1A — Architecture Audit Result:

ForecastEvaluator

complete benchmark dataset

↓

evaluation_end

↓

temporal holdout split

↓

training partition ──→ TemporalPreprocessor

↓

model.fit()

↓

model.predict(evaluation_steps)

↓

untouched validation targets

↓

RMSE / MAE / MAPE

↓

EvaluationResult

EvaluationResult:

EvaluationResult

"How did the selected model perform

on the benchmark holdout?"

OptimizationResult

"Which configuration was selected,

from which candidates, using what

internal validation evidence?"

Fresh-model-per-candidate:

candidate parameters

↓

model_factory(**params)

↓

NEW model object

↓

NEW scaler

↓

NEW neural network

↓

NEW training history

Never:

one model instance

↓

change params

↓

fit again

↓

change params

↓

fit again

Neural preprocessing:

Optimization layer

chooses:

window

units

epochs

batch_size

seed policy

TemporalPreprocessor

handles:

universal temporal preparation

LSTM / GRU

own:

SequenceScaler

WindowGenerator

neural architecture

fitting

recursive prediction

Architectural Position of Optimization:

orchestration/model-selection layer, not a forecasting algorithm

data

│

▼

optimization ───────→ forecasting

│                                                │

│                                               ▼

│                               candidate forecasts

│

▼

OptimizationResult

│

▼

selected configuration

│

▼

evaluation

│

▼

EvaluationResult

│

▼

experiment / artifacts / comparison

Milestone 14.1B — Optimization Result Contracts:

CandidateResult

= outcome of evaluating one parameter configuration

OptimizationResult

= complete outcome of one optimization search

containing all CandidateResult objects

and identifying the selected candidate

Candidate Selection Policy:

search strategy

↓

objective direction

↓

selected candidate

↓

OptimizationResult validates consistency

14.1C.2 — OptimizationEvaluator:

candidate fold

│

├── training missing target

│       → allowed before preprocessing

│

└── validation missing target

→ reject fold/evaluation

Contract:

development dataset

│

ExpandingWindowSplitter

│

┌─────┼─────┐

Fold 0 Fold 1 Fold 2

│            │            │

▼         ▼          ▼

preprocess TRAIN only

│             │            │

fresh    fresh    fresh

model  model  model

│              │           │

predict validation horizon

│              │             │

RMSE / MAE / MAPE

└──────┼──────┘

│

aggregate fold metrics

│

CandidateResult

14.1D.1 — GenericOptimizer

ExpandingWindowSplitter

│

▼

TemporalFold

│

▼

OptimizationEvaluator

│

▼

CandidateResult

│

│ × N

▼

GenericOptimizer

│

▼

OptimizationResult

14.2A — ARIMA Parameter Space

ARIMAParameterSpace

│

▼

({"order": (p,d,q)}, ...)

│

▼

GenericOptimizer

│

▼

OptimizationEvaluator

│

▼

ARIMAForecaster(**params)

14.2B — Objective

ARIMAParameterSpace

↓

explicit candidates

↓

GenericOptimizer

↓

OptimizationEvaluator

↓

ExpandingWindowSplitter

↓

fresh ARIMAForecaster per fold

↓

CandidateResult × N

↓

OptimizationResult

14.2E — ARIMA Optimization Result Standardization

Model

Selection Metric

search:

type

candidate count

evaluated count

failed count

validation:

type = expanding_window

folds

validation_steps

horizon_aligned

best:

parameters

internal score

candidates:

parameters

status

aggregate metrics

fold metrics

failure metadata where applicable

benchmark:

kept separate as EvaluationResult

The key architectural rule remains:

optimization.json

=

model-selection evidence

evaluation.json

=

final benchmark evidence

ARIMA Scope:

CandidateResult

├── preserve original validation

├── preserve defensive ownership

└── add explicit failed-candidate semantics

optimization.json  → model-selection evidence

evaluation.json    → untouched benchmark evidence

Final 14.2E.1 contract

OptimizationArtifact

│

├── status

├── model

├── metric

│

├── search

│   ├── method

│   ├── objective

│   ├── candidate_count

│   ├── successful_count

│   └── failed_count

│

├── validation

│   ├── method

│   ├── folds

│   ├── validation_steps

│   ├── benchmark_steps

│   └── horizon_aligned

│

├── best

│   ├── params

│   ├── score

│   └── metrics

│

├── candidates

│   └── CandidateResult.to_dict()

│

└── metadata

Hard Invariant:

optimization.json contains only information available to, or descriptive of, the model-selection process. Final benchmark outcomes remain exclusively in evaluation.json.

14.2E.3 — ‘optimization.json’

results/

<battery>/

<model>/

<timestamp>_<run_number>/

forecast.png

forecast.json

evaluation.json

optimization.json   ← NEW

experiment.json

report.txt

experiment.log

14.2E.4 — result-directory test

result directory

├── optimization.json

│   └── internal model-selection evidence

│

└── evaluation.json

└── final benchmark evidence

14.3 Kalman Optimization

14.1 Optimization Architecture & Contracts       COMPLETE

14.2 ARIMA Optimization                           COMPLETE

14.2A Parameter-space contract                COMPLETE

14.2B End-to-end integration                  COMPLETE

14.2C Development/benchmark boundary          COMPLETE

14.2D Real-dataset optimization               COMPLETE

14.2E Result standardization                  COMPLETE

14.3 Kalman Optimization                          START

14.3A  Kalman optimization contract & parameter space

14.3B  End-to-end synthetic integration

14.3C  Real-dataset optimization — 410

14.3D  Real-dataset optimization — 110

14.3E  Standardized artifacts + regression closure

KalmanParameterSpace

↓

candidate dictionaries

↓

GenericOptimizer

↓

OptimizationEvaluator

↓

fresh KalmanForecaster per fold

↓

CandidateResult

↓

OptimizationResult

14.3B contract

synthetic BatteryDataset

│

▼

ExpandingWindowSplitter

│

▼

OptimizationEvaluator

│

▼

GenericOptimizer

│

▼

KalmanParameterSpace.candidates()

│

▼

fresh KalmanForecaster per candidate/fold

│

▼

CandidateResult[]

│

▼

OptimizationResult

Candidate A

├─ Fold 1 → Kalman instance A1

├─ Fold 2 → Kalman instance A2

└─ Fold 3 → Kalman instance A3

Candidate B

├─ Fold 1 → Kalman instance B1

├─ Fold 2 → Kalman instance B2

└─ Fold 3 → Kalman instance B3

Not proving:

Candidate A → one Kalman instance reused across folds

14.3A  Kalman parameter-space contract                 ✓

14.3B  Synthetic end-to-end integration               ✓

14.3C  Real optimization — 410                        ✓

14.3D  Real optimization — 110                        ✓

14.3E  Standardized artifact + regression closure     ✓

──────────────────────────────────────────────

14.3   KALMAN OPTIMIZATION                             COMPLETE

14.4 LSTM Optimization

14.4A  LSTM optimization contract & parameter space       ← NEXT

14.4B  Synthetic end-to-end integration

14.4C  Real-dataset optimization — 410

14.4D  Real-dataset optimization — 110

14.4E  Standardized artifacts + regression closure

Architecture

Temporal Fold

│

├── training BatteryDataset

│

└── validation targets

│

▼

fresh LSTM model

│

▼

fit(train)

│

model-owned scaler

model-owned windows

│

▼

recursive prediction

│

▼

validation metrics

Clean Optimization:

fixed epochs

fixed seed

fixed batch size

no shuffled temporal validation

no benchmark-based selection

14.4B — Synthetic End-to-End LSTM Optimization Integration:

LSTMParameterSpace

↓

GenericOptimizer

↓

OptimizationEvaluator

↓

temporal folds

↓

fresh LSTMForecaster per fold

↓

model-owned scaler/windows

↓

CandidateResult

↓

OptimizationResult

14.4C — Real-Dataset LSTM Optimization: 410

Dataset                  : 732B-5610410

Final benchmark          : 2024-03 → 2025-06

Benchmark steps          : 6

Development end          : 2023-12

Internal folds           : 3

Validation steps         : 6

Selection metric         : RMSE

Search:

window                    : 4, 6, 8, 10, 12

units                     : 24, 32

Candidates                : 10

Fixed:

epochs                    : 100

batch_size                : 8

seed                      : 42

10 candidates × 3 folds = 30 LSTM training runs

14.6 – Hyrbrid Optimization:

LinearTrendLSTMForecaster

deterministic linear trend

+

LSTM residual forecaster

KalmanLSTMForecaster

Kalman baseline

+

LSTM residual forecaster

14.6A  Hybrid optimization contract & parameter space

14.6B  LinearTrendLSTM synthetic integration

14.6C  KalmanLSTM synthetic integration

14.6D  Real optimization — 410

14.6E  Real optimization — 110

14.6F  Standardized artifacts + regression closure

Standalone Kalman optimization

≠

Kalman baseline inside KalmanLSTM optimization

Fixed hybrid architecture

│

▼

vary window + units

│

▼

internal temporal validation

│

▼

best residual learner

│

▼

untouched benchmark

14.6B – Test Object:

Synthetic BatteryDataset

↓

HybridNeuralParameterSpace

↓

GenericOptimizer

↓

OptimizationEvaluator

↓

ExpandingWindowSplitter

↓

fresh LinearTrendLSTMForecaster per fold

↓

trend fit + residual LSTM

↓

RMSE / MAE / MAPE

↓

OptimizationResult

Fold N

├── fresh LinearTrendLSTMForecaster

└── fresh LSTMForecaster

Fold N+1

├── different LinearTrendLSTMForecaster

└── different LSTMForecaster

14.6C – KalmanLSTM:

candidate

{window, units}

│

├── fresh configured LSTM

│

▼

KalmanLSTMForecaster

│

├── existing/default Kalman behavior

└── injected fresh residual LSTM

14.7 Neural Stability / Repeated Seeds

│

├── 14.7A Stability result contract

├── 14.7B Generic repeated-seed evaluator

├── 14.7C LSTM + GRU synthetic integration

├── 14.7D Hybrid synthetic integration

├── 14.7E Real stability analysis — 410

├── 14.7F Real stability analysis — 110

└── 14.7G Stability artifact + regression closure

OptimizationResult

↓

Which parameters should be selected?

StabilityResult

↓

How variable is this already-selected configuration?

seed 0                    valid

duplicate seeds           invalid

seed results              immutable tuple

params                    nonempty

scores/metrics            finite

standard deviation        population, ddof=0

best_seed                 deliberately absent

seed order                preserved

serialization             JSON-safe

14.7B — Generic repeated-seed evaluator

frozen model configuration

│

├── seed 0 → temporal validation → SeedResult

├── seed 1 → temporal validation → SeedResult

├── seed 2 → temporal validation → SeedResult

└── ...

│

▼

StabilityResult

StabilityEvaluator

│

├── inject seed into frozen params

│

▼

OptimizationEvaluator.evaluate(...)

│

▼

CandidateResult

│

▼

SeedResult

seed 0

├── fold 1 → fresh model

└── fold 2 → fresh model

seed 1

├── fold 1 → fresh model

└── fold 2 → fresh model

seed 2

├── fold 1 → fresh model

└── fold 2 → fresh model

seed is replication, not a selected parameter

+

every seed/fold gets a fresh model

+

all seed results contribute to the stability distribution

Contract:

predict()

↓

ForecastResult

├── model

├── forecast → pd.Series

├── horizon

├── dates → DatetimeIndex

└── metadata

↓

OptimizationEvaluator

↓

prediction.forecast   ✓

14.7D — Hybrid Synthetic Stability Integration

LinearTrendLSTM

└── fresh residual LSTM(seed=N)

KalmanLSTM

├── established default Kalman baseline

└── fresh residual LSTM(seed=N)

14.7E — Real-Dataset Stability “410”

development data through 2023-12

↓

3 expanding temporal folds

↓

five fixed seeds

↓

14.7E stability evidence

14.7 Neural Stability / Repeated Seeds

├── 14.7A Stability result contract             COMPLETE

├── 14.7B Generic repeated-seed evaluator       COMPLETE

├── 14.7C LSTM + GRU synthetic integration      COMPLETE

├── 14.7D Hybrid synthetic integration          COMPLETE

├── 14.7E Real stability analysis — 410         COMPLETE

├── 14.7F Real stability analysis — 110         COMPLETE

└── 14.7G Stability artifact + regression       CURRENT

Sprint 14 — Status

14.1 Optimization architecture & contracts          COMPLETE

14.2 ARIMA optimization                             COMPLETE

14.3 Kalman optimization                            COMPLETE

14.4 LSTM optimization                              COMPLETE

14.5 GRU optimization                               COMPLETE

14.6 Hybrid optimization                            COMPLETE

14.7 Neural stability / repeated seeds              COMPLETE

├── 14.7A Stability result contract                 COMPLETE

├── 14.7B Generic repeated-seed evaluator           COMPLETE

├── 14.7C LSTM + GRU synthetic integration          COMPLETE

├── 14.7D Hybrid synthetic integration              COMPLETE

├── 14.7E Real stability analysis — 410             COMPLETE

├── 14.7F Real stability analysis — 110             COMPLETE

└── 14.7G Artifact + regression closure             COMPLETE

14.8 Optimized multi-model benchmark                NEXT

14.9 Optimization artifacts/reporting

14.10 Regression + Sprint closure

14.7 — Final Architecture

Frozen optimized configuration

│

▼

StabilityEvaluator

│

┌───────┼───────┐

▼             ▼               ▼

seed 0    seed 1            ...

│                │

▼              ▼

fresh model per temporal fold

│

▼

training-only TemporalPreprocessor

│

▼

internal temporal validation

│

▼

SeedResult / FailedSeedResult

│

▼

StabilityResult

│

▼

StabilityArtifact

│

▼

stability.json

optimization.json

→ hyperparameter-selection evidence

stability.json

→ repeated-seed sensitivity evidence

evaluation.json

→ untouched final-benchmark evidence